## Slide 1: Part 4: Project Integration Management - 1
4.1 – Develop Project Charter

## Slide 2: Part 4: Project Integration Management
Element of project management that coordinates all aspects of a project.
Project integration, when properly performed, ensures that all processes in a project run smoothly...

## Slide 3: Project Integration Management Overview

## Slide 4: 6 Integration Management Processes
Initiate : Develop Project Charter (the authority to do the work!)
  Very first step of a new project.
  Identifies, Assigns & Authorizes a PM to do his/her work, after it the PM assigns the tasks to it’s team.
  PM not involved during the development (but recommended, because he/she apply the resources!), it’s handled by the project sponsor mostly.
Plan : Develop Project Management Plan (get prepared for problems and changes)
  One of the most important document.
  Guides everything that happens on the project.
  Spans almost all of the knowledge areas.

## Slide 5: 6 Integration Management Processes
Execute : Direct and Manage Project Work (manage to provide efficiency!)
  After planning, time to DO the work.
  Make sure that everybody is doing what they should be doing
  Make sure the products/services that project creates meet the needs of the stakeholders.
  Day-to-day work that the project team must do.
Monitor and Control : Monitor and Control Project Work (check the problems!)
  Keep everyone satisfied by catching the problems as early as possible.
  Control of every single thing that goes on in the project.
  It’s very hard and expensive to fix a problem after time passes over it.

## Slide 6: 6 Integration Management Processes
Monitor and Control : Perform Integrated Change Control (solve the problems!)
  After the problems appear, there must be negotiations with the stakeholders and sponsors to figure out how to deal with them.
  The project management plan must be updated to reflect any extra steps to be considered and implemented to complete the project so, this step handles the determination and solving process of the problems.
  Here, potential changes should be also considered!
Close : Close Project or Phase (take lessons!)
  The documentation is very important.
  Documentation : The lessons learned along the way!
  They will help at later projects.

## Slide 7
Ex1: A project manager in a construction company has been authorized to apply the organizational resources to project activities. The authorization comes in the form of.
a) Project Management Plan
b) Project Charter
c) Justifications
d) Memos
Ex2: The process of defining, preparing and organizing all subsidiary plans along with integrating them into the comprehensive project plan is known as.
a) Develop Project Charter
b) Develop Project Management Plan
c) Project Process Groups
d) Strategic Management
Ex3: What is the term used for the area that entails processes and activities that define, combine, unify and coordinate the processes and project activities carried out within the various Project Management Process Groups?
a) Project Integration Management
b) Strategic Management
c) Operations Management
d) Project Process Management
Sample Project Management Exam (Mid II) Questions :

## Slide 8: DATA FLOW DIAGRAMS :
Shows Process Inputs and Outputs that flow down through all the processes within a specific knowledge area...

## Slide 9: Project Management Process Interactions :

## Slide 10: Project Charter Details...

## Slide 11: Chapter 10.1

## Slide 12: Develop Project Charter Process
Matrix Organization  Team is reporting to functional managers!
In order to be the boss of the team, you need authorization.
Project Charter : What you are authorized to do (assign tasks to team members, use company/project resources), Why you have been assigned to it.
Inputs : Agreements (Contract), Business Case, Project Statement of Work, Organizational Process Assets, Enterprise Environmental Factors.

## Slide 13: Develop Project Charter Process
Project Statement of Work (Lists the deliverables that the project manager and his/her team need to produce)
  Internal : Project initiator or sponsor provides
  External : Customer
  Narrative description of products/services to be delivered by the project.
    Product Scope Definition : Characteristics of the product/service. Relationship between the products/services and the business need.
    Strategic Plan : Strategic goals of the organization.

## Slide 14: Develop Project Charter Process
Business Case (why it’s worth to spend money on the project...)
  Necessary information from a business standpoint (view) to determine whether or not the project is worth the required investment.
  Contains the Business Need and the Cost-Benefit Analysis (CBA is defined as a systematic process for calculating and comparing benefits and costs of a decision, policy (with particular regard to government policy) or (in general) project.).
  For external projects, requesting organization or customer writes the Business Case.
  A Business Need is created as a result of one or more following items

## Slide 15: Develop Project Charter Process
Business Need...
Nowadays car producers are running projects for downsizing the engines...
Factories that has outputs such as chemical wastes are running disposal projects in order to reduce the effects of wastes on environment...
Obtaining New versions of mobile devices every year...
Implementing ERP Softwares in order to increase the communication level both inside and outside of the company...
Landscaping of ABC shopping centre...
Most Related!

## Slide 16: Develop Project Charter Process
Contract
  What you agreed to do, an input if the project is being done for an external customer.
Enterprise Environmental Factors (how a company does business)
determines how work is assigned, and makes sure that the tasks are done in right order
common standarts as a result of interaction with similar companies

## Slide 17: Develop Project Charter Process
Organizational Process Assets (how a company runs projects)

## Slide 18: Develop Project Charter Process
Expert Judgment
  Assessing the inputs (business case, contract, sow etc.) used to develop project charter
  Provided by any group or individual with specialized knowledge or training :
is a group or department within a business, agency or enterprise that defines and maintains standards for project management within the organization. The source of documentation, guidance and metrics on the practice of project management and execution.

## Slide 19: Project Charter
  Summary :
  Documents the business needs, current understanding of customer’s needs and the new product, service or result that is intended to satisfy :

## Slide 20: Project Charter Sample